NOTABLE

AI Meeting-to-Task Scheduler

The Ultimate Build Execution Prompt

# THE MASTER EXECUTION PROMPT

Build Notable, an AI-powered SaaS platform that automatically extracts actionable tasks from meeting transcripts using GPT-4, intelligently schedules them on users' calendars, and integrates with Google Calendar, Slack, and optional project management tools.

Copy this entire prompt and execute it systematically. This is your complete blueprint for building Notable from zero to production.

══════════════════════════════════════════════════════════════════

## 1. EXECUTIVE SUMMARY

Create a production-grade SaaS application that transforms meeting transcripts into automatically scheduled calendar events using AI extraction and intelligent scheduling algorithms.

Core Value Proposition:

- Upload meeting transcript → AI extracts tasks with confidence scores → Review and edit → One-click scheduling → Calendar events auto-created

Key Deliverables:

- Frontend: React + TypeScript SPA with intuitive task review interface

- Backend: FastAPI (Python) or NestJS (Node.js) with REST/GraphQL APIs

- LLM Integration: GPT-4 for task extraction with confidence scoring (0-1 scale)

- Scheduling: Earliest-deadline-first algorithm with Google Calendar integration

- Database: PostgreSQL with proper schema, indexes, and relationships

- Queue System: Redis + Celery/BullMQ for async LLM processing

- Integrations: Google Calendar (required), Slack (required), Notion/Linear/Asana (optional)

- Production deployment with CI/CD, monitoring, security, and 80%+ test coverage

## 2. IMPLEMENTATION ROADMAP

Execute these phases sequentially. Reference the detailed 421-task spreadsheet (notable_todo.xlsx) for granular steps:

Phase 1: Foundation (Weeks 1-2)

- Initialize Git repo, set up monorepo structure, configure Docker development environment

- Design and implement PostgreSQL schema (users, transcripts, tasks, integrations, jobs tables)

- Set up backend framework (FastAPI recommended for LLM work)

- Implement authentication (JWT-based with OAuth 2.0 for Google)

- Configure Redis for queue and caching

Phase 2: LLM Extraction (Weeks 3-4)

- Integrate OpenAI GPT-4 API

- Implement transcript chunking (2000 tokens/chunk with 50-token overlap)

- Create structured extraction prompts returning JSON: {title, description, owner, due_date}

- Implement confidence scoring using logprobs from GPT-4 API

- Build name-to-user mapping (fuzzy matching with Levenshtein distance)

- Implement natural language date parsing (dateparser library)

- Create async worker processes with Celery for extraction jobs

Phase 3: Scheduling Engine (Weeks 5-6)

- Implement Google Calendar API integration (OAuth, free/busy queries, event creation)

- Build earliest-deadline-first greedy scheduling algorithm

- Implement free slot calculation respecting working hours (9am-5pm configurable)

- Add conflict detection and task splitting for multi-hour tasks

- Handle timezone conversions (store UTC, display in user timezone)

- Create scheduling worker for async job processing

Phase 4: Frontend UI (Weeks 7-9)

- Initialize React + TypeScript with Vite, install Material-UI/Ant Design

- Build authentication pages (login, register, OAuth flow)

- Create dashboard with stats and upload button

- Build transcript upload modal with progress indicator

- Implement task review interface with:

  - Task cards showing title, owner, due date, description

  - Color-coded confidence badges (Green ≥85%, Yellow 60-84%, Red <60%)

  - Inline editing for all fields

  - Bulk actions (Accept All, Delete Selected)

- Create scheduling page with calendar view and drag-drop or auto-schedule button

- Build settings page for profile and integrations management

- Make all pages mobile-responsive

Phase 5: Integrations (Weeks 10-11)

- Complete Google Calendar integration (event CRUD operations)

- Implement Slack integration (webhook messages with Block Kit formatting)

- Add optional integrations: Notion, Linear, Asana (deprioritize if timeline tight)

- Implement OAuth refresh token logic for all services

Phase 6: Testing & QA (Weeks 12-13)

- Write unit tests for all backend services (target 80% coverage)

- Write frontend component tests with React Testing Library

- Create integration tests for full workflows

- Implement E2E tests with Playwright/Cypress for critical user journeys

- Perform load testing (simulate 100 concurrent users)

- Conduct security audit and penetration testing

Phase 7: Security & Compliance (Week 14)

- Implement password hashing with bcrypt (12 rounds)

- Encrypt OAuth tokens at rest (AES-256)

- Add rate limiting (login: 5/15min, API: 100/min)

- Configure HTTPS with Let's Encrypt

- Set secure headers (CSP, HSTS, X-Frame-Options)

- Implement CSRF protection

- Add user data export and account deletion (GDPR compliance)

- Create privacy policy and terms of service

Phase 8: Deployment & DevOps (Week 15)

- Create Docker containers for backend and workers

- Set up CI/CD pipeline with GitHub Actions

- Deploy frontend to Vercel/Netlify

- Deploy backend to Render.com/Fly.io

- Provision production database (Supabase/RDS)

- Configure Redis (Upstash/Redis Labs)

- Set up monitoring (Sentry for errors, Prometheus for metrics)

- Configure analytics (PostHog/Mixpanel)

- Implement database backups (daily, 30-day retention)

Phase 9: Launch (Week 16)

- Complete beta testing with 10+ users

- Address critical feedback and bugs

- Write user documentation and API docs

- Create video tutorials for key workflows

- Final production deployment

- Launch marketing (Product Hunt, blog post, social media)

- Establish on-call rotation

## 3. CRITICAL TECHNICAL SPECIFICATIONS

### 3.1 LLM Extraction Prompt (GPT-4)

System Prompt:
You are an expert meeting assistant that extracts actionable tasks from meeting transcripts.
Analyze the following transcript and identify all actionable tasks. For each task, extract:
1. title: A concise task title (5-10 words)
2. description: Detailed description including context (1-2 sentences)
3. owner: The person responsible (exact name as mentioned)
4. due_date: Deadline in ISO 8601 format YYYY-MM-DD or null if not mentioned
Output ONLY valid JSON in this exact format:
[
  {
    "title": "Finalize design specifications",
    "description": "Create final design spec document for new feature",
    "owner": "Alice",
    "due_date": "2024-05-05"
  }
]
Rules:
- Only extract tasks with clear ownership
- Only extract tasks requiring future action
- Use exact names from transcript
- If no deadline mentioned, set due_date to null
- If no tasks, return empty array: []
- Output valid JSON only, no markdown

### 3.2 Scheduling Algorithm Pseudocode

function scheduleTasks(tasks, user):
    # Sort by earliest deadline first
    sorted_tasks = sort(tasks, key=lambda t: t.due_date)
    # Get calendar free/busy data
    calendar_events = google_calendar.get_events(
        start_date=today(),
        end_date=max(task.due_date for task in tasks)
    )
    # Calculate free slots within working hours
    free_slots = calculate_free_slots(
        calendar_events,
        user.working_hours_start,  # 09:00
        user.working_hours_end,    # 17:00
        user.timezone
    )
    scheduled = []
    conflicts = []
    # Greedy assignment
    for task in sorted_tasks:
        for slot in free_slots:
            if (slot.fits(task.duration) and 
                slot.end_time <= task.due_date):
                task.scheduled_time = slot.start_time
                scheduled.append(task)
                slot.consume(task.duration + 15min)  # buffer
                break
        else:
            conflicts.append(task)
    # Create calendar events
    for task in scheduled:
        event_id = google_calendar.create_event(
            summary=task.title,
            start=task.scheduled_time,
            end=task.scheduled_time + task.duration,
            attendees=[task.owner_email]
        )
        task.calendar_event_id = event_id
    return {"scheduled": scheduled, "conflicts": conflicts}

### 3.3 Database Schema (PostgreSQL)

Create these tables with proper indexes and relationships:

users:

- id (UUID PK), email (unique), password_hash, name, timezone, working_hours_start, working_hours_end, created_at, updated_at

transcripts:

- id (UUID PK), user_id (FK→users), title, transcript_text, word_count, source, status, metadata (JSONB), created_at

tasks:

- id (UUID PK), transcript_id (FK→transcripts), title, description, owner_name, owner_user_id (FK→users), due_date, confidence, scheduled_time, duration_minutes, calendar_event_id, status, created_at, updated_at

integrations:

- id (UUID PK), user_id (FK→users), service (enum), access_token (encrypted), refresh_token (encrypted), expires_at, scopes, metadata (JSONB), created_at

jobs:

- id (UUID PK), user_id (FK→users), job_type, status, payload (JSONB), result (JSONB), error, retry_count, created_at, started_at, completed_at

## 4. KEY API ENDPOINTS

POST /api/transcripts

- Request: { title, transcript_text, metadata? }

- Response 202: { transcript_id, status: 'processing', job_id }

- Action: Enqueue extraction job, return immediately

GET /api/transcripts/{id}/tasks

- Response: { transcript_id, status, tasks: [{id, title, owner, due_date, confidence, scheduled_time, status}] }

PATCH /api/tasks/{id}

- Request: { title?, description?, owner_name?, due_date?, duration_minutes? }

- Response: { task }

POST /api/schedule

- Request: { task_ids: [uuid, uuid, ...] }

- Response 202: { job_id, status: 'processing' }

- Action: Enqueue scheduling job

## 5. UI/UX REQUIREMENTS

### 5.1 Task Review Interface (CRITICAL)

This is the most important screen. Design for maximum usability:

Task Card Component:

- Display tasks as list of cards or table rows

- Each card shows: Title (editable), Description (expandable), Owner (dropdown), Due Date (date picker)

- Confidence Badge (color-coded):

  - Green (≥85%): 'High Confidence'

  - Yellow (60-84%): 'Medium Confidence'

  - Red (<60%): 'Low Confidence - Review Needed'

- Hover shows numeric score (e.g., '87%')

- Inline editing: Click any field to edit, auto-save or show Save/Cancel

- Bulk actions toolbar: Select All, Accept All High Confidence, Delete Selected

Scheduling Interface:

- Weekly calendar view showing existing events + free slots

- Sidebar with pending tasks (can drag onto calendar or click 'Auto-Schedule')

- Duration input per task (default 60 min)

- Visual feedback: valid slots green, invalid red

- Show conflicts with reason: 'No free time before May 5 deadline'

## 6. INTEGRATIONS CHECKLIST

### 6.1 Google Calendar (REQUIRED)

- Create Google Cloud Project, enable Calendar API

- Configure OAuth 2.0 consent screen and credentials

- Request scope: https://www.googleapis.com/auth/calendar.events

- Implement: freebusy query, events.insert, events.update, events.delete

- Store access_token and refresh_token (encrypted)

- Auto-refresh tokens before expiry

### 6.2 Slack (REQUIRED)

- Create Slack app, enable Incoming Webhooks

- Request scopes: chat:write, incoming-webhook

- Store webhook URL after OAuth installation

- Send formatted messages using Block Kit (header, sections, buttons)

- Include link to Google Calendar event in each task notification

## 7. TESTING REQUIREMENTS

- Unit Tests (80% coverage target):

  - All API endpoints (mock external services)

  - LLM extraction with mocked GPT-4 responses

  - Scheduling algorithm (multiple scenarios)

  - Date parsing edge cases

  - Name matching logic

- E2E Tests (Critical user journeys):

  - Register → Login → Upload transcript → View tasks → Edit task → Schedule → Verify calendar event

  - Connect Google Calendar integration via OAuth

  - Mobile responsive flow

## 8. DEPLOYMENT CHECKLIST

Before launching to production, verify ALL items:

- ☐ All tests passing (unit + integration + E2E)

- ☐ Test coverage ≥80%

- ☐ Security audit completed

- ☐ Load testing done (100 concurrent users)

- ☐ All environment variables configured

- ☐ Database backups tested

- ☐ SSL certificate configured

- ☐ Monitoring active (Sentry, Prometheus)

- ☐ Analytics tracking verified

- ☐ Google OAuth app verified (production mode)

- ☐ Rate limiting tested

- ☐ Privacy policy published

- ☐ User documentation complete

- ☐ Beta testing completed (10+ users)

- ☐ Critical bugs addressed

- ☐ On-call rotation established

## 9. SUCCESS METRICS

The project is complete when these criteria are met:

- Functional:

  - Task extraction completes within 30 seconds

  - Extraction accuracy ≥90% on test transcripts

  - Scheduling success rate ≥95% when calendar has availability

  - Calendar events created correctly with proper timezones

  - All integrations work end-to-end

- Quality:

  - Zero critical security vulnerabilities

  - API P95 response time <500ms

  - System uptime ≥99.9%

  - Test coverage ≥80%

- User Experience:

  - Complete workflow (upload → review → schedule) <5 minutes

  - Fully responsive on all devices

  - Beta user satisfaction ≥4/5

END OF EXECUTION PROMPT

══════════════════════════════════════════════════════════════════

This comprehensive prompt provides everything needed to build Notable from scratch.
Follow it systematically, referring to the detailed 421-task spreadsheet for granular steps.
Prioritize security, code quality, and user experience throughout development.

Additional Resources:

- Detailed Task Breakdown: notable_todo.xlsx (421 tasks across 9 phases)

- Original PRD: prd.txt (complete product requirements)

- Architecture Reference: CLAUDE.md (technical guidance)

- Design Document: design_doc.txt (UX/UI specifications)

Built with precision. Deployed with confidence.